LWL Platform

Product Roadmap

Generated 2026-05-11

Living document — regenerated by scripts/gen_roadmap_docx.mjs

# Executive summary

LWL is a portable index of AI-era judgment. AIQ scores builders against artifacts (not opinions), versioned (so it stays stable), and earned project-by-project (so it can't be faked with one lucky build).

For builders — a public, trusted profile that shows what they shipped and how they think.

For schools — flexible capstone rubrics, dual-track grading, cohort dashboards.

For sponsors — a band-filtered search of verified builders with comparable, reviewable scores.

# Milestone status

| ID | Milestone | Status | Acceptance |
| --- | --- | --- | --- |
| M0 | App shell, auth, profiles, RLS baseline | Done | Signup → profile created → `/v/:handle` renders empty state. |
| M1 | Public `/aiq` methodology + rolling AIQ on profiles | Done | Picker has a "Deep scan" tab. Scan returns 3 picked voices (each with reason + deepest question) and a 5-dimension probe of the idea. Anchor pool trimmed 25 → 15. Forbidden-copy guard committed. |
| M2 | Council scoring pipeline (5 voices, 5 dims, confidence intervals) | Not started | A user can share their AIQ to LinkedIn / X / copy-link from `/v/$handle` with a generated OG card. Verified outcomes (internship, college app, job, client win, press) can be tagged to a critique and surfaced on a public, opt-in `/outcomes` wall feeding the homepage proof rail. |
| M3 | Capstone rubric builder + dual-track submission view | Not started | Educator can author a rubric. Capstone submission shows school grade and AIQ side-by-side. School grade does **not** feed rolling AIQ. |
| M4 | Sponsor console + band-gated visibility | Not started | Sponsor can filter builders by band/skills. Intro request routed via mentor with audit log entry. |

# Milestone detail

## M0 — App shell, auth, profiles, RLS baseline

Status: Done

Acceptance: Signup → profile created → `/v/:handle` renders empty state.

- TanStack Start app shell with route tree

- Lovable Cloud auth (email + Google), email confirmation required

- `profiles` table with handle, display name, bio, mode

- `user_roles` table + `has_role()` security-definer function

- RLS deny-by-default on all 32 tables

- `/v/:handle` renders for empty profile

## M1 — Public `/aiq` methodology + rolling AIQ on profiles

Status: Done

Acceptance: Picker has a "Deep scan" tab. Scan returns 3 picked voices (each with reason + deepest question) and a 5-dimension probe of the idea. Anchor pool trimmed 25 → 15. Forbidden-copy guard committed.

- `/aiq` route exists

- Download spec (.docx) + open canonical spec (.md) buttons

- Render full aiq-spec.md verbatim (markdown → React, GFM tables)

- Anchor TOC for the 12 sections

- Council voice matrix renders as a real Word-like grid

- Score band table shows 0–100 and 200–1000 in parallel columns

- `/v/:handle` shows rolling AIQ score + band chip + "as of" timestamp

- Sparkline renders from existing critique history

- Anchors trimmed 25 → 15 (3 per discipline)

- `councilProbe` server fn (Gemini 2.5 Flash, structured Zod output)

- Picker "Deep scan" tab with reason + deepest question per voice

- 5-dim probe (desirability / feasibility / viability / defensibility / ethics)

- `src/lib/copy-rules.ts` — forbidden scarcity-copy patterns

- Wire deep_scan context into `chatWithCouncil` system prompt

## M2 — Council scoring pipeline (5 voices, 5 dims, confidence intervals)

Status: Not started

Acceptance: A user can share their AIQ to LinkedIn / X / copy-link from `/v/$handle` with a generated OG card. Verified outcomes (internship, college app, job, client win, press) can be tagged to a critique and surfaced on a public, opt-in `/outcomes` wall feeding the homepage proof rail.

- Migration: `scores`, `council_runs`, `rubric_versions` tables + RLS

- Critique pipeline writes real `council_runs` + per-dim `scores` (rubric v2.0.0) on every successful grade; UI surfaces a "Council v2.0.0 saved" badge with `needs_review` flag

- Edge function: pick 3 of 5 voices by declared project type

- Edge function: 5-dim scoring with per-dim confidence interval (per-voice variance)

- Project → 4-lens back-compat projection in `aiq.ts`

- Drift / low-confidence dims flagged for human review before publish

- Real global counter (pitches, countries, median AIQ, top climber) wired from `critiques` + `profiles` aggregates, cached 10 min

- OG image route `/og/v/:handle.png` — score, band, radar, weakest lens

- One-click share to LinkedIn / X / copy-link from `/v/$handle` and `/dashboard`

- "Add to LinkedIn" deep-link prefilled with handle + tier

- Migration: `outcomes` table (kind, note, proof_url, critique_id, public) + RLS

- `/dashboard/outcomes/new` capture form

- Public `/outcomes` wall (opt-in, moderated) feeding homepage `OutcomesRail`

- `/v/$handle` CTAs: "Use as Common App link", "Use as Antler / YC application link"

## M3 — Capstone rubric builder + dual-track submission view

Status: Not started

Acceptance: Educator can author a rubric. Capstone submission shows school grade and AIQ side-by-side. School grade does **not** feed rolling AIQ.

- Migration: `rubric_criteria` table + RLS for educator role

- Migration: `capstone_submissions.school_score` jsonb column

- `/educator/rubrics` builder UI (criteria, weights, anchors)

- `/capstone/:id` dual-track view

- Confirm school grade is excluded from `aiq_rolling` recompute

## M4 — Sponsor console + band-gated visibility

Status: Not started

Acceptance: Sponsor can filter builders by band/skills. Intro request routed via mentor with audit log entry.

- `/sponsor` search with band, skills, track, region filters

- Bounty visibility gated by band (Maker+ for paid, Architect+ for invite-only)

- Intro request routed through mentor with accept/decline by builder

- PII redaction enforced — no raw email exposure

# AIQ methodology

The full rubric, council model, regrade-stability rules, capstone schema, and skill taxonomy live in aiq-spec-v2.docx (rubric_version 2.0.0).

Canonical source: .lovable/aiq-spec.md — any change to scoring logic starts as a PR against that file with a rubric_version bump before any code change.

# Changelog

2026-05-11 — Council 2.0 shipped: anchors trimmed 25→15, new `councilProbe` server fn, "Deep scan" picker tab with reason + deepest question per voice + 5-dim probe. `copy-rules.ts` guard added (NYU prof feedback: kill scarcity copy).

2026-05-11 — `/roadmap` route added (renders parsed `status.md`). Roadmap docx now also written to `public/lwl-roadmap.docx`. Header nav link added.

2026-05-10 — `/aiq` rebuilt to render full aiq-spec.md verbatim. Living roadmap docx generator added (`scripts/gen_roadmap_docx.mjs`). M0 + M1 marked done. First `/mnt/documents/lwl-roadmap.docx` shipped.

2026-05-10 — `/aiq` summary page + spec download/open buttons added.

2026-05-10 — AIQ v2 spec ratified at `.lovable/aiq-spec.md` (rubric_version 2.0.0). Word-doc export at `aiq-spec-v2.docx`.

2026-05-10 — PRD rebuilt at `.lovable/plan.md` (22 sections).

2026-05-11 — Launchpad polish: pitch field + tune row + council made chunky/visible (one bordered card under input). Council picker now syncs from typed pitch/URL into Deep scan (probeContext) and Auto chip surfaces the pitch it'\''s reading.

2026-05-11 — Homepage: removed dead Agency band + flat footer. Added "The world is scoring" global AIQ strip (pitches, countries, median, top climber) and "What an AIQ unlocks" outcomes rail (internship, college app, LinkedIn). New M2.5 milestone (Share & Outcomes) added; journey strip on /roadmap now ends with Share.

2026-05-11 — M1.5 closed: deep-scan probe (3 picked voices + 5-dim probe) is now plumbed from `CouncilPicker` → `CouncilChat` → `chatWithCouncil` server fn and injected as a `DEEP SCAN CONTEXT` block in the system prompt. Steve answers anchored to the probe's deepest questions, not just the critique JSON.

2026-05-11 — M2 kicked off: shipped scoring-pipeline schema (`rubric_versions` seeded with `2.0.0`, `council_runs`, `scores` with confidence-interval columns + `needs_review` flag). All three deny-by-default RLS, owner-only on runs/scores, public read on rubric_versions. Added `getCouncilRunForCritique` server-fn reader so UIs can detect rubric version on rated critiques.

2026-05-12 — M2 scoring pipeline wired end-to-end. `persistCouncilRun` server-fn writes one `council_runs` row + N `scores` rows (rubric_version=2.0.0, ±5 confidence band, `needs_review` when score<40, idempotent per critique+rubric). Critique page calls it after `saveCritique`, then re-fetches via `getCouncilRunForCritique` and surfaces a "Council v2.0.0 saved · N dims" badge in the result header (warns when any dim flagged `needs_review`).